## Slide 1
Software Project Planning
Dr. Suvarna Sharma
Object Oriented Software Engineering (OOSE)
22CS017

## Slide 2
Index
Objective of Software Project Planning
Software Scope of Software Project Planning
Resources of Software Project Planning
Software Project Estimation
Metrics for software project size estimation
    Lines of Code (LOC)
    Computing Function Point

## Slide 3: Project Planning
S/W project management process begins with project planning.
Objective
To provide a framework for manager to make reasonable estimates of
resources, costs and schedules

## Slide 4: Activities Associated with Project Planning
Software scope
Resources
Project estimation
Decomposition

## Slide 5: Project Scope
Project scope encompasses the following aspects:
Integration and Constraints: Determine how accurately the project fits into a larger system and identify any constraints associated with the project.
Desired Output: Clearly define the desired output that the project should produce.
Input Requirements: Specify the input data required for the project.
Transformative Functions: Identify the functions responsible for transforming input data into the desired output.
Example: An example of the project scope is ensuring that customers can easily navigate the website, search for products, and complete the checkout process seamlessly.

## Slide 6: Project Scope Cont.
When defining project scope, it's essential to explicitly state the following information:
Quantitative Data: Clearly specify any measurable data associated with the project, such as timelines, budget, or performance metrics.
Constraints and/or Limitations: Outline any restrictions or limitations that may impact the project, such as budget constraints, time constraints, or technological limitations.
Modifying Factors: Identify any factors that could potentially modify or influence the project's scope, ensuring a comprehensive understanding of the conditions under which the project will be executed.

## Slide 7: Resource Allocation
Resource allocation in software engineering involves distributing and utilizing resources effectively to facilitate successful project development. The three major categories of software engineering resources are:
People: Allocate human resources, defining roles and responsibilities for team members. Consider the skills, expertise, and availability of individuals to form an effective project team. This includes assessing skills, geographical location, and determining the number of team members.
Reusable Software Components: Identify and allocate existing software components that can be reused in the project. This includes Commercial Off-The-Shelf (COTS) components, new components, and fully experienced components for faster development. Reusing components helps save time, effort, and ensures consistency in software development.
  "COTS" stands for "Commercial Off-The-Shelf." COTS refers to pre-built software products or components that are commercially available and can be purchased or licensed for use in a project. These are ready-made software solutions developed by third-party vendors for a wide range of applications.

## Slide 8: Resource Allocation
Development Environment: Allocate the necessary tools, software, hardware, and infrastructure required for development, testing, and deployment. This involves provisioning software tools, hardware resources, and network infrastructure. Create an environment that supports efficient coding, testing, and collaboration.

## Slide 9: Software Project Estimation
Estimating the cost and effort required for developing a software project is a critical aspect of project planning and management. Several approaches are used in software project estimation to ensure accurate and realistic estimations:
Delay Estimation until Late in the Project:
      Delaying estimation until later stages of the project involves gathering more information and data as the project progresses. This approach allows for more accurate estimations based on concrete project details, requirements, and progress metrics. It is particularly useful when project requirements are unclear or subject to change.
Base Estimates on Similar Completed Projects:
Basing estimates on similar completed projects involves leveraging historical data and lessons learned from past projects with similar characteristics, scope, and complexity. This approach helps in providing initial estimates based on real-world experiences, project outcomes, and performance metrics, leading to more reliable estimations.

## Slide 10: Software Project Estimation Cont.
Use Relatively Simple Decomposition Techniques:
Employing relatively simple decomposition techniques involves breaking down the project into manageable tasks, components, or modules based on a basic decomposition strategy.
This approach is useful for estimating effort, time, and resources required for individual project elements, ensuring a structured and systematic approach to estimation.
Use One or More Empirical Models:
Using empirical models involves applying mathematical models, algorithms, or statistical techniques to predict project costs, effort, and duration based on historical data, industry benchmarks, and project parameters. Empirical models incorporate factors such as project size, complexity, team capabilities, and technology used to generate estimations.

## Slide 11: Metrics for Software Project Size Estimation
Accurate estimation of the problem size is fundamental to satisfactory estimation of effort, time duration and cost of a software project.
The size of a problem is obviously not the number of bytes that the source code occupies.
The project size is a measure of the problem complexity in terms of the effort and time required to develop the product.
Currently two metrics are popularly being used widely to estimate size:
  Lines of code (LOC) and function point (FP).

## Slide 12: Lines of Code (LOC)
LOC is the simplest among all metrics available to estimate project size.
Using this metric, the project size is estimated by counting the number of source instructions in the developed program.
Obviously, while counting the number of source instructions, lines used for commenting the code and the header lines should be ignored.
Determining the LOC count at the end of a project is a very simple job. However, accurate estimation of the LOC count at the beginning of a project is very difficult.
To estimate the LOC count at the beginning of a project, project managers usually divide the problem into modules, and each module into sub modules and so on, until the sizes of the different leaf-level modules can be approximately predicted.
To be able to do this, experience in developing similar products is helpful. By using the estimation of the lowest level modules, project managers arrive at the total size estimation.

## Slide 13: Function point (FP)
Easily estimate the size of a software product directly from the problem specification.
This contrasts with the LOC metric, where the size can be accurately determined only after the product has fully been developed.
The conceptual idea behind the function point metric is that the size of a software product is directly dependent on the number of different functions or features it supports.
  A software product supporting many features would certainly be of larger size than a product with less number of features.
Each function when invoked reads some input data and transforms it to the corresponding output data.
In addition to the number of basic functions that a software performs, the size is also dependent on the number of files and the number of interfaces.

## Slide 14: Function point (FP)
Types of FP Attributes or Information Domain Characteristics
Number of External Inputs (EI):
Number of External Output (EO)
Number of external inquiries (EQ)
Number of internal files (ILF)
Number of external interfaces (EIF)

## Slide 15: Example
For example, the issue book feature of a Library Automation Software takes the name of the book as input and displays its location and the number of copies available. Thus, a computation of the number of input and the output data values to a system gives some indication of the number of functions supported by the system
Query Book
Library Automation Software
Issue Book
Return Book
INPUT DATA
OUTPUT DATA
Book Name
Book Location
Fig 1. Library Automation Software

## Slide 16: Computing Function Point
Function point is computed in two steps.
1. Compute the unadjusted function point (UFP).
UFP = (Number of inputs)*4 + (Number of outputs)*5 +
(Number of inquiries)*4 + (Number of files)*10 + (Number of interfaces)*10
2. Compute the technical complexity factor (TCF)
  TCF refines the UFP measure by considering fourteen other factors such as high transaction rates, throughput, and response time requirements, etc.
  Each of these 14 factors is assigned from 0 (not present or no influence) to 6 (strong influence).
  The resulting numbers are summed, yielding the total degree of influence (DI).
  Now, TCF is computed as (0.65+0.01*DI). As DI can vary from 0 to 70, TCF can vary from 0.65 to 1.35.
Finally, FP=UFP*TCF.

## Slide 17: Example FP
User Input = 50
User Output = 40
User Inquiries = 35
User Files = 6
External Interface = 4
Given the following values, compute function point when all complexity adjustment factor (CAF) and weighting factors are average.

## Slide 18: Solution
Step-1: As complexity adjustment factor is average (given in question), hence,
scale = 3.
F = 14 * 3 = 42
Step-2:
CAF = 0.65 + ( 0.01 * 42 ) = 1.07
Step-3: As weighting factors are also average (given in question) hence we will multiply each individual function point to corresponding values in TABLE.
UFP = (50*4) + (40*5) + (35*4) + (6*10) + (4*7) = 628
Step-4:
Function Point = 628 * 1.07 = 671.96

## Slide 19: Decomposition Techniques
Decomposition techniques are fundamental strategies used in project management and software development to break down complex tasks into manageable components. These techniques play a crucial role in estimating project effort, defining project scope, and allocating resources effectively. Decomposition techniques involve a divide-and-conquer approach to software project estimation. Let's explore the key decomposition techniques
1. Software Sizing
Software sizing involves quantifying the size or volume of software components, such as lines of code, function points, or object-oriented metrics. This technique helps in estimating the effort required for software development, determining project timelines, and evaluating resource requirements based on the size and complexity of the software.
2. Problem-based Estimation
Problem-based estimation focuses on breaking down project requirements and tasks based on specific problems or functionalities. It involves analyzing the project scope, identifying distinct problems or features, and estimating effort, time, and resources needed to address each problem individually. This approach enables a more detailed and accurate estimation of project complexity and work effort.
3. Process-based Estimation
Process-based estimation involves decomposing project activities and tasks based on the underlying processes involved in software development. It breaks down the project into phases, stages, or workflows, identifying key processes and subprocesses required to complete the project. This technique helps in planning project activities, allocating resources efficiently, and managing project dependencies and workflows effectively.

## Slide 20: Practice Questions
What is the first activity in software project planning?
What is the main objective of software project planning?
What is the meaning of software scope?
component-based software engineering emphasizes reusability. State Yes/No.
Software feasibility has four dimensions. Which of the following are those dimensions?
As a software manager, when will you decide the number of people required for a software project?

## Slide 21: MCQ Questions
While estimating the cost of the software, Lines of Code(LOC) and Function Points (FP) are used to measure which of the following?
(A) Length of Code
(B) Size of Software
(C) Functionality of Software
(D) None of the Above
In functional point analysis, the number of complexity adjustment factors
(A) 10
(B) 12
(C) 14
(D) 20
What is a project scope?
The project’s timeline
The project’s goals and deliverables
The project’s risk management plan
The project’s budget

## Slide 22: MCQ Questions
What is the first step in the project management process?
a) Initiating the project
b) Monitoring project progress
c) Defining project risks
d) Planning the project timeline
Which of the following is a common reason for project failure?
a) Clear project goals and timelines
b) Insufficient planning and poor communication
c) Proper resource allocation
d) Regular stakeholder meetings

## Slide 23
THANKS